DRAFT CONTRACT

No  FLOW-04/2026

Javno komunalno preduzeće "Vodovod i kanalizacija" Subotica,

Trg Lazara Nešića 9/a,

24000 Subotica,Srbija

(‘the Contracting Authority’),

of the one part,

and

<Full official name and address of the Contractor>

<Official registration number>

<VAT number>

(‘the Contractor’)

of the other part,

have agreed as follows:

# Establishment of the Energy Management Function in PUC “Waterworks and Sewerage” Subotica”

# Identification number < HR-RS 00327  FLOW-04/2026>

(1)	Subject

1.1	The subject of this Contract is Establishment of the Energy Management Function in PUC “Waterworks and Sewerage” Subotica” with identification number FLOW-04/2026.

1.2	The contractor shall execute the tasks assigned to him in accordance with the Terms of Reference annexed to the Contract (Annexe II)

(2)	Contract value

This Contract, established in RSD, is a global-price contract. The total value of this Contract is <contract amount> RSD (VAT included).

(3)	Order of precedence of contract documents

The following documents shall be deemed to form and be read and construed as part of this Contract, in the following order of precedence:

- the contract agreement;

- the Special Conditions

- the General Conditions (Annex I);

- the Terms of Reference [including clarification before the deadline for submitting tenders and minutes of the information meeting/site visit] (Annex II)

- the Organisation and methodology [including clarification from the tenderer provided during tender evaluation] (Annex III);

- [Key experts (Annex IV);

- Budget (Annex V);

- specified forms and other relevant documents (Annex VI – FIF, LEF…));

The various documents making up the contract shall be deemed to be mutually explanatory; in cases of ambiguity or divergence, they shall prevail in the order in which they appear above. Addenda shall have the order of precedence of the document they are amending.

(4)	Language of the contract

The language of the contract and of all written communications between the Contractor and the Contracting Authority and/or the Project Manager shall be English.

(5)	Other specific conditions applying to the Contract

- Done in English in three originals, two original for the Contracting Authority, and one original for the Contractor.

| For the Contractor |  | For the Contracting Authority |  |
| --- | --- | --- | --- |
| Name: |  | Name: |  |
| Title: |  | Title: |  |
| Signature: |  | Signature: |  |
| Date: |  | Date: |  |

SPECIAL CONDITIONS

IMPORTANT! These conditions amplify and supplement the General Conditions governing the Contract. Unless the Special Conditions provide otherwise, the General Conditions remain fully applicable. The numbering of the Articles of the Special Conditions is not consecutive but follows the numbering of the General Conditions. Exceptionally, and with the approval of the competent European Commission departments, other clauses can be indicated to cover particular situations.

How to complete these Special Conditions: NOTE: If certain article is not mentioned in the Special Conditions, this article is fully applicable as prescribed in the General Conditions. If certain article is prescribed in the Special Conditions, this article modifies the same article of the General Conditions. If certain article in the Special Conditions states N/A, such provision repeals the article of the General Conditions. Where you see < ... >, enter the information relevant to the Special Conditions. The phrases in square brackets [ ] should only be included if relevant. The paragraphs shaded in grey should only be amended in exceptional cases, depending on the requirements of particular tender procedures. Please remember to delete this paragraph and all pointed and square brackets in the final version of the Special Conditions.

Article 2	Communications

2.1	<Indicate here the contact persons, addresses of the Parties, their other contact details, the documents to provide and the procedure to be used by the Parties for communication.>

For the Contracting Authority:

<Contact name
Javno komunalno preduzeće "Vodovod i kanalizacija" Subotica,

Trg Lazara Nešića 9/a,

24000 Subotica,Srbija
rubendemeter@vodovodsu.rs

For the Contractor:

<Contact name
Address
E-mail>

- Article 7	General Obligations

- 7.8	The Contractor shall ensure compliance with the visibility and communication requirements of the Interreg VI-A IPA Croatia–Serbia Programme 2021–2027.All reports, presentations, analyses, training materials and other outputs produced under this contract shall contain appropriate acknowledgement of European Union funding and programme visibility elements in accordance with the applicable visibility guidelines and instructions of the Contracting Authority.

Article 12 - Liabilities

12.2 No liability / insurance measures are required.

Article 13 - Insurance

13.2 b)	By derogation from Article 13.2, b), paragraph 1 of the General Conditions it is when requested by the Contracting Authority that the Contractor shall provide the Contracting Authority with all cover notes and/or insurance certificates showing that the Contractor's obligations relating to insurance are fully respected.

Article 19	Implementation of the tasks and delays

19.1	The start date for implementation shall be date of signature of the contract by both parties

Typically, you should state that implementation of the tasks commences: - On the date of signature of both contract parties or - XX days after the signature of both contract parties or - On DD/MM/YYYY

19.2	The implementation period of the contract shall end on 31 January 2028.

Please state either: - exact dates or - number of months since the start of the implementation

Article 26	Interim and Final Reports

The Contractor shall submit progress reports as specified in the Terms of Reference.

Article 27	Approval of Reports and Documents

- 27.5	The Contracting Authority shall, within 45 days of receipt, notify the Contractor of its decision concerning the documents or reports received by it, giving reasons should it reject the reports or documents, or request amendments. If the Contracting Authority does not give any comments on the documents or reports within the time limit, the Contractor may request written acceptance of them. The documents or reports shall in any case be deemed to have been approved by the Contracting Authority if it does not expressly inform the Contractor of any comments within 45 days of the receipt of the documents or reports.

- Article 28	Expenditure verification

- No expenditure verification report is required

Article 29	Payment and interest on late payment

29.1	Payments shall be made in accordance with the following the option:

- First payment amounting to 13.6% of the contract value shall be paid following approval of the Inception Report by the Contracting Authority. - Second payment amounting to 28.8% of the contract value shall be paid following approval of the Progress Report No. 1 by the Contracting Authority. - Third payment amounting to 28.8% of the contract value shall be paid following approval of the Progress Report No. 2 by the Contracting Authority. - Final payment amounting to 28.8% of the contract value shall be paid following approval of the Final Report and acceptance of all contractual deliverables by the Contracting Authority.

| Month / date |  | RSD |
| --- | --- | --- |
| not later than Dec 2026 | Report 1- Draft Energy Management Program | 25 % of the contract value |
| Not later than February 2027 | Report 2- Training of emplozees of implementation of program | 25 % of the contract value |
| Not later than March 2027 | Report 3- Draft Energy management plan 2027 | 25 % of the contract value |
| Not later than January 2028 | Report 4- Draft Energy management plan 2028 | 25 % of the contract value |
|  | Total | <Total contract value> |

By derogation, the payments to the Contractor of the amounts due under interim and final payments shall be made within <..> days after receipt by the Contracting Authority of an invoice and of the reports, subject to approval of those reports in accordance with Article 27 of the General Conditions.

29.3	By derogation from Article 29.3 of the General Conditions, once the deadline set in Article 29.1 has expired, the Contractor shall, upon demand, be entitled to late-payment interest at the rate and for the period mentioned in the General Conditions. The demand must be submitted within two months of receiving late payment.

29.5	Payments shall be made in RSD in accordance with Articles 20.6 and 29.4 of the General Conditions into the bank account notified by the Contractor to the Contracting Authority.

Article 30	Financial Guarantee

30.1	When the pre-financing requested is equal or below EUR 300 000, by derogation from article 30 of the General Conditions no pre-financing guarantee is required.

Article 40	Settlement of disputes

40.4	Any disputes arising out of or relating to this Contract which cannot be settled otherwise shall be referred to the exclusive jurisdiction of Basic Court in Subotica, Republic of Serbia in accordance with the national legislation of the state of the Contracting Authority.

Article 42	Data Protection

Not applicable.

* * *