ANNEX II: TERMS OF REFERENCE

1.	BACKGROUND INFORMATION	2

1.1.	Partner country	2

1.2.	Contracting Authority	2

2.	OBJECTIVE, PURPOSE & EXPECTED RESULTS	2

2.1.	Purpose of the Contract	2

2.2.	Results to be achieved by the Contractor	2

3.	ASSUMPTIONS & RISKS	2

3.1.	Assumptions underlying the project	2

3.2.	Risks	2

4.	SCOPE OF THE WORK	2

4.1.	General	3

4.1.1.	Project description	3

4.1.2.	Geographical area to be covered	3

4.1.3.	Target groups	3

4.2.	Specific work	3

4.3.	Project management	3

4.3.1.	Responsible person	4

4.3.2.	Facilities to be provided by the Contracting Authority and/or other parties	5

5.	LOGISTICS AND TIMING	5

5.1.	Location	5

5.2.	Start date & period of implementation	5

6.	REQUIREMENTS	5

6.1.	Staff	5

6.1.1.	Key experts	5

6.1.2.	Non-key experts	7

6.1.3.	Support staff & backstopping	7

6.2.	Office accommodation	7

6.3.	Facilities to be provided by the Contractor	7

6.4.	Equipment	7

7.	REPORTS	7

7.1.	Reporting requirements	7

7.2.	Submission & approval of reports	8

8.	MONITORING AND EVALUATION	8

8.1.	Special requirements	8

# BACKGROUND INFORMATION

## Partner country

Republic of Serbia

## Contracting Authority

Public Utility Company "Waterworks and Sewerage" Subotica

# OBJECTIVE, PURPOSE & EXPECTED RESULTS

## Purpose of the Contract

The purpose of this contract is the introduction of energy management in the operations of in Public Utility Company "Waterworks and Sewerage" Subotica, in line with Project activity (Introduction of energy management in the operations of ViK SU …).

Results to be achieved by the Contractor

The Contractor is expected to achieve the overall activity result as following results:

- Developed Energy plan (deliverable D.2.6.1) – in line with Serbian legislation (Law on Energy Efficiency and Rational Use of Energy which stipulates the obligation for the Energy Efficiency Plan creation

- PUC ViK Subotica educated about the principles of energy efficiency and sustainable energy management.

# ASSUMPTIONS & RISKS

## Assumptions underlying the project

The implementation of this assignment is based on the following assumptions:

- availability of relevant technical and operational data related to energy consumption of PUC "Waterworks and Sewerage" Subotica;

- availability of other technical and management staff of the utility for consultations and exchange of information;

- support of the utility management for the implementation of the planned expert activities;

- timely communication between the Contractor and the Contracting Authority.

## Risks

The following risks may affect the implementation of the assignment:

- possible gaps or inconsistencies in historical energy consumption data, (such as electricity bills, fuel consumption records, pumping station energy logs, and other available operational records), which may require additional clarification in cooperation with the utility staff, primarily appointed Energy Manager;

- limited availability of utility other staff due to operational obligations;

- potential delays in obtaining technical information necessary for analysis.

# SCOPE OF THE WORK

## General

### Project description

The FLOW (Facilitating Local Optimization of Water-supply) project is implemented within the Interreg VI-A IPA Croatia–Serbia Programme and aims to improve the efficiency, sustainability and operational performance of public water utilities through the introduction of modern technical and management approaches.
One of the important aspects of improving operational efficiency of water utilities is the optimisation of energy consumption, considering that energy costs represent a significant share of operational expenditures in water supply and wastewater systems. Within this context, the project foresees activities related to the introduction of energy management practices in selected partner utilities.
Public Utility Company "Waterworks and Sewerage" Subotica is one of the project partners where these activities will be implemented. The utility is characterised by a proactive approach in preparing to respond to current Serbian legislation.The already expert engagement is intended to support the assessment of current energy consumption patterns and to contribute to the preparation of an Energy Management Plan which will be enhanced with EE/RES initiative objective ranking system (purposed to help PUC EE and General Decision makers to select the most feasible and doable projects). It  will also support the utility in improving monitoring and management of energy use.

### Geographical area to be covered

The assignment will be implemented in the Municipality of Subotica, Republic of Serbia, primarily at the premises and operational facilities of Public Utility Company "Waterworks and Sewerage" Subotica.

### Target groups

The target groups of this assignment are:

- technical staff of PUC "Waterworks and Sewerage" Subotica involved in operation of water supply and wastewater systems;

- management staff responsible for operational planning and resource management;

- employees responsible for monitoring operational costs and energy consumption.

## Specific work

The Contractor shall perform the following tasks in chronological order:

1. Draft Energy Management Program

Preparation of the Draft Energy Management Program in accordance with the applicable Law on Energy Efficiency and Rational Use of Energy and all relevant by-laws. The Program will define energy efficiency objectives, measures, implementation mechanisms, responsibilities, monitoring procedures, and reporting obligations. The Contractor shall also support the identification, preliminary assessment and objective ranking of potential EE/RES initiatives relevant for PUC ViK Subotica, including, where applicable and based on available data, initiatives related to optimisation of aeration and blower systems, improvement of pumping systems, wastewater treatment energy performance and small-scale photovoltaic electricity generation for own consumption.

2. Training of Employees for the Implementation of the Program

Organization and delivery of a five-day training programme, with a minimum of 6 training hours per day, for 10 employees responsible for the implementation of the Energy Management Program. The training will cover the legal framework, obligations of energy management entities, energy consumption monitoring, data collection and analysis, preparation of reports, implementation of energy efficiency measures, and practical guidance for achieving compliance with applicable legislation and by-laws.

3. Draft Energy Management Plan 2027

Preparation of the Draft Energy Management Plan for 2027 in accordance with the applicable Law on Energy Efficiency and Rational Use of Energy and related by-laws. The Plan will specify annual activities, targets, measures, timelines, responsible entities, and expected energy savings for the reporting period.

4. Draft Energy Management Plan 2028

Preparation of the Draft Energy Management Plan for 2028 in accordance with the applicable Law on Energy Efficiency and Rational Use of Energy and related by-laws. The Plan will define annual objectives, implementation measures, monitoring indicators, responsibilities, and projected energy efficiency improvements for the respective year.

Outputs:

- Draft Energy management Program

- Training report (Training agenda, List of participants, Training materials, Description of the training topic, Conclusions and recommendations)

- Draft Energy Management Plan 2027

- Draft Energy Management Plan 2028

## Project management

### Responsible person

The responsible person on behalf of PUC "Waterworks and Sewerage" Subotica for coordination of the assignment will be the Project Manager and Energy Efficiency Manager (appointed by ViK Director), supported by the Technical Coordinator of the FLOW project.

The Project Manager will be responsible for:

- overall coordination with the Contractor,

- supervision of contract implementation,

- approval of deliverables,

- coordination of internal project communication.

The Energy Efficiency Manager will be responsible for:

- data input

- coordination with technical departments,

- development of the EE/RES projects ranking system

- facilitation of site visits,

- technical review of draft outputs.

The Contractor and its Key Experts shall provide external expert, analytical and technical support to the Contracting Authority. The Contractor’s role shall not replace the statutory role and responsibilities of the appointed Energy Manager of PUC ‘Waterworks and Sewerage’ Subotica under the applicable national legislation.

The appointed Energy Manager, together with the relevant technical departments of the Contracting Authority, shall actively participate in the preparation of the draft Energy Management Program and draft Energy Management Plans, provide technical guidance, validate input data, review draft outputs, request clarifications and corrections where necessary, and provide technical confirmation prior to the final acceptance of the deliverables by the Contracting Authority.

The final approval and use of the Energy Management Program and Energy Management Plans remain the responsibility of the Contracting Authority, in accordance with the applicable national legislation.

### Facilities to be provided by the Contracting Authority and/or other parties

PUC "Waterworks and Sewerage" Subotica will provide available technical information and operational data necessary for implementation of the assignment, including, but not limited to:

- available technical documentation of the ViK facilities

- available operating data (operational patterns, consumption patterns, maintenance / reconstruction records

- available energy consumption data (electricity and fuel bills),

- technical data on main energy consuming equipment (pumps, treatment facilities, etc.),

- existing operational records,

- access to facilities for site visits,

- meetings with technical and operational staff.

The Contractor shall use its own equipment and software necessary for the execution of the assignment.

# LOGISTICS AND TIMING

## Location

The assignment will be implemented at the premises of PUC "Waterworks and Sewerage"  Subotica and at the locations of the project facilities, as well remotely, depending on the nature of the tasks

## Start date & period of implementation

The intended start date is 17 August 2026 and the period of implementation of the contract will be aligned with the project implementation timeline.

The assignment will be implemented from August 2026 until the end of the 4th implementation period, covering analytical, planning and technical support activities related to energy management within the FLOW project.

# REQUIREMENTS

## Staff

### Key experts

Key expert 1: Specialist for Energy Monitoring Systems and Data Management

Qualifications and skills

•	University degree (minimum Bachelor’s, preferably Master’s) in economics, environmental sciences, engineering, or a related field.

•	Certified Energy Manager

•	Strong analytical and data management skills, including experience with databases and energy monitoring platforms (e.g., ISEM or similar systems).

•	Good understanding of energy management principles, energy efficiency indicators, and reporting methodologies.

•	Familiarity with regulatory frameworks related to energy management systems, including the Law on Energy Efficiency and Rational Use of Energy.

•	Proficiency in MS Excel and data analysis tools; experience with benchmarking and KPI development is an asset.

•	Excellent communication and reporting skills in English.

General professional experience

•	At least 5 years of relevant professional experience in data analysis, environmental management, energy management, or related fields.

•	Experience in preparation of analytical reports and monitoring frameworks, based on collected energy management data.

Specific professional experience

•	Demonstrated experience in establishing or operating systems for monitoring and reporting energy and/or resource consumption (e.g., ISEM or similar).

•	Experience in structuring data, according energy management system at different levels (organization → facility/system → metering point → energy/resource type).

•	Experience in preparation of the annual energy efficiency reports, preferably in public utilities, municipal buildings / services or industrial systems.

•	Experience in training and supporting institutional staff in data entry, monitoring, and reporting processes.

Key expert 2: Technical Expert for Energy Efficiency and Renewable Energy

Qualifications and skills

•	University degree (minimum Bachelor’s, preferably Master’s) in electrical, mechanical, energy engineering, or other relevant technical discipline.

•	Certified Energy Manager in industry (mandatory requirement, in line with national legislation).

  - Familiarity with regulatory frameworks related to energy management systems, including the Law on Energy Efficiency and Rational Use of Energy.

•	Strong technical knowledge of energy efficiency measures, energy systems, and renewable energy technologies.

•	Ability to assess and optimize complex technical systems (e.g., pumping systems, water and wastewater treatment systems, thermal systems).

•	Good understanding of energy audits, performance analysis, and feasibility assessment.

•	Excellent communication and reporting skills in English.

General professional experience

•	At least 5 years of professional experience in engineering, energy management, or energy efficiency.

•	Experience in working with industrial systems, utilities, or municipal infrastructure.

•	Proven experience in working with public sector institutions, utilities, or infrastructure systems.

•	Proven involvement in technical assessments, optimization projects, or implementation of energy efficiency measures.

Specific professional experience

•	Proven experience in improving operational performance of public utility companies, particularly water utilities (water supply and wastewater services).

### Non - key experts

No non-key experts envisaged for this Contract.

### Support staff & backstopping

The Contractor will provide support facilities to their team of experts (back-stopping) during the implementation of the contract.

Backstopping and support staff costs must be included in the Contract rates.

## Office accommodation

Office accommodation is to be provided by the Contractor.

## Facilities to be provided by the Contractor

The Contractor must ensure that experts are adequately supported and equipped. In particular it must ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support their work under the contract and to ensure that its employees are paid regularly and in a timely fashion.

## Equipment

No equipment is to be purchased on behalf of the Contracting Authority / partner country as part of this service contract or transferred to the Contracting Authority / partner country at the end of this contract. Any equipment related to this contract that is to be acquired by the partner country must be purchased by means of a separate supply tender procedure.

# REPORTS

## Reporting requirements

| Name of report | Content | Time of submission |
| --- | --- | --- |
| Report 1 | Draft Energy Management Program | December 2026 |
| Report 2 | Training of employees for the implementation of Program | February 2027 |
| Report 3 | Draft Energy Management Plan 2027 | March 2027 |
| Report 4 | Draft Energy Management Plan 2028 | January 2028 |

## Submission & approval of reports

Before formal approval by the Contracting Authority, draft reports and deliverables related to the Energy Management Program and Energy Management Plans shall be subject to technical review by the appointed Energy Manager and relevant technical staff of the Contracting Authority. The Contractor shall incorporate or address the comments received during this technical review phase.

One (1) electronic copy of all reports shall be submitted to the Contracting Authority. All reports must be written in English.

The Contracting Authority shall review the submitted reports within 15 calendar days from the date of submission and may request clarifications or corrections if necessary.

The Contractor shall provide the revised version of the report within 7 calendar days after receiving comments.

Reports shall be considered approved if no comments are provided within the review period or once the requested revisions have been satisfactorily completed.

Approval of the reports may be linked to the acceptance of services and related payments, in accordance with the contract conditions.

# MONITORING AND EVALUATION

## Special requirements

The expert shall work in close coordination with the technical team of PUC "Waterworks and Sewerage" Subotica and the project implementation team.

The performance of the assignment will be monitored through the review of submitted reports, meetings with relevant staff and verification of the quality and applicability of the proposed energy management measures.

The expert shall ensure that all outputs are consistent with the objectives of the FLOW project and applicable technical standards.

The Contracting Authority reserves the right to request clarifications and additional explanations related to the submitted deliverables if deemed necessary for proper implementation of the assignment.